ITSU2006R IT Project Management – GROUP PROJECT

Submitted By:

| Student Name | Student ID | Campus |
| --- | --- | --- |
| MD MOTIUR RAHMAN SIJAN | 66310 | SYDNEY |

Risk and Issues Management Strategy

Effective risk and issues management is most  essential part for an IT Disaster Recovery (DR) and Business Continuity project in a banking environment. Banks depend  mostly on continuous system availability, secure data handling, and rapid recovery during disruptions. This part identifies key risks, evaluates their likelihood and impact, provides qualitative and quantitative analysis, and outlines structured response strategies. It demonstrate how issues will be logged, escalated, monitored, and resolved throughout the project lifecycle.

Key Project Risks

The risk which were identified based on nature os disaster recovery ,planning,banking regulations,and technology dependencies:

1. System Downtime During DR Testing

2. Data Loss or Corruption During Backup/Restore

3. Cybersecurity Breach During Recovery Operations

4. Budget Overrun Due to Unexpected Infrastructure Costs

5.  Staff Unavailability During Critical Recovery Phases

6.  Vendor Delays in Delivering DR Hardware/Cloud Resources

7.  Regulatory Non-Compliance with APRA/ASIC Requirements

8.  Failure of Backup Systems or DR Site Infrastructure

Qualitative Risk Analysis

Each risk is rated for Likelihood and Impact using High (H), Medium (M), or Low (L).

Here the RISK ASSESMENT TABLE down below:

| NO. | Risk Description | Likelihood | Impact | Risk Level | Response Strategy |
| --- | --- | --- | --- | --- | --- |
| 1 | System downtime during DR testing | M | H | HIGH | Mitigate |
| 2 | Data loss or corruption during backup/restore | M | H | HIGH | Avoid |
| 3 | Cybersecurity breach during recovery operations | L | H | MEDIUM | Mitigate |
| 4 | Budget overrun due to unexpected infrastructure costs | M | M | MEDIUM | Accept / Monitor |
| 5 | Staff unavailability during critical phases | H | M | HIGH | Mitigate |
| 6 | Vendor delays in delivering DR hardware/cloud | M | M | MEDIUM | Transfer |
| 7 | Regulatory non-compliance (APRA/ASIC) | L | H | MEDIUM | Avoid |
| 8 | Failure of backup systems or DR site | L | H | MEDIUM | Mitigate |

Quantitative Risk Analysis (EMV Calculations)

Expected Monetary Value (EMV) = Probability × Cost Impact

Risk 1: System Downtime During DR Testing

- Probability: 40% (0.40)

- Cost Impact: AUD 120,000

- EMV = 0.40 × 120,000 = AUD 48,000

Risk 2: Data Loss or Corruption During Backup/Restore

- Probability: 25% (0.25)

- Cost Impact: AUD 300,000

- EMV = 0.25 × 300,000 = AUD 75,000

Risk 4: Budget Overrun Due to Infrastructure Costs

- Probability: 30% (0.30)

- Cost Impact: AUD 80,000

- EMV = 0.30 × 80,000 = AUD 24,000

These EMV values help the project team prioritise risks that have the highest financial impact.

Risk Response Strategies

Mitigate (Reduce the likelihood or impact)

- Conduct DR testing when the it is  low-traffic hours.

- Implement multi-layer cybersecurity controls during recovery.

- Cross-train staff to makesure backup personnel are always available.

- Perform regular DR site maintenance and backup system checks.

Avoid (Eliminate the risk entirely)

- Use automated, verified backup tools to prevent data corruption and loss

- Ensure all DR processes comply with APRA/ASIC standards before implementation.

Transfer (Shift the risk to a third party)

- Use vendor SLAs to transfer  responsibility for hardware/cloud delivery delays.

- Purchase cyber insurance for breach-related financial losses.

Accept (Acknowledge and monitor the risk)

- Budget overruns may be accepted with a contingency reserve.

- Low-impact risks are monitored through weekly project meetings.

Issues Management Process

Issues are  differ from risks because they have already occurred and need immediate action. The project will use a structured issues management process:

Step 1: Issue Identification

Anyone among team member can raise an issue related to delays, technical failures, resource shortages, or compliance concerns.

Step 2: Issue Logging

Issues are recorded in the Jira project board with:

- Issue ID

- Description

- Date raised

- Priority (High/Medium/Low)

- Assigned owner

- Target resolution date

- Status (Open, In Progress, Resolved)

Step 3: Issue Assessment

The project manager evaluates the severity and determines whether escalation is required.

Step 4: Escalation

High-priority are escalated to:

- Project Sponsor

- IT Operations Manager

- Compliance Officer (for banking regulations)

Step 5: Resolution

The assigned owner implements corrective actions which are suitable. Examples include:

- Deploying temporary backup servers

- Engaging vendors for urgent support

- Reallocating staff resources

- Updating DR procedures

Step 6: Closure and Documentation

Once resolved, the issue is marked as Closed, and lessons learned are added to the project knowledge base.

Summary

This risk and issues management strategy make sure that the IT Disaster Recovery project remains controlled, compliant, and resilient. By combining qualitative and quantitative analysis, the team can prioritise high-impact risks and respond effectively. A structured issues management process ensures transparency, accountability, and timely resolution throughout the project lifecycle.